# Sprint Retrospective & Continuous Improvement Actions

Phase 10 Deliverable: Scrum Metrics - 24CYS401 Lab Examination

# 1. Sprint Retrospective Summary

The team conducted formal Sprint Retrospectives following both iterations utilizing the What Went Well, What Could Be Improved, and Action Items framework.

# 2. What Went Well

• Early discovery of the concurrency double-spending defect (DEF-001) via automated stress testing.
• Seamless collaboration between security engineering and backend development.
• Strict adherence to Git conventions and Jira issue tracking throughout development.

# 3. What Could Be Improved

• Concurrency and race-condition edge cases should have been formally specified in Sprint 1 acceptance criteria.
• Static code analysis (SonarQube) should run earlier in local developer environments rather than waiting for CI.

# 4. Actionable Improvement Commitments (Retrospective Actions)

Action Item 1: Mandate multi-threaded concurrency unit tests for any service class performing balance mutations.
Action Item 2: Integrate pre-commit secret scanning and SonarQube quality gates into local Maven build lifecycles.