# Sprint 1 Review: Core Wallet & Payment Processing

Phase 10 Deliverable: Scrum Metrics - 24CYS401 Lab Examination

# 1. Sprint Goal & Scope

Goal: Build secure core wallet and payment functionality with baseline transaction integrity.

# 2. Velocity & Completion Summary

• Committed Story Points: 26 SP across 5 Stories and 1 Defect.
• Completed Story Points: 21 SP (Stories DWPG-10, 11, 12, 13, 14).
• Incomplete / Carried Over: 5 SP (Defect DWPG-15 / DEF-001).
• Velocity Achieved: 21 Story Points.

# 3. Key Achievements & Demonstrations

1. Functional user registration and stateless JWT login.
2. Automatic digital wallet provisioning with zero balance.
3. Simulated funds deposit endpoint.
4. Merchant profile onboarding.
5. Atomic payment processing baseline.

# 4. Sprint 1 Defect Analysis (DEF-001)

During concurrency testing on Day 8, rapid simultaneous payments resulted in a double-spend condition. The team decided not to apply a superficial hotfix, but rather carry DEF-001 into Sprint 2 to implement robust database-level pessimistic locking and RFC-compliant idempotency.