# Product Backlog & Jira Scrum Management Plan

Phase 9 Deliverable: Product Backlog & Jira - 24CYS401 Lab Examination

# 1. Backlog Overview & Two-Sprint Partitioning

The DWPG product backlog represents the complete set of prioritized functional, security, and architectural stories. The backlog is partitioned across two structured sprints:
• Sprint 1 (Core Transactions & Wallets): Focuses on fundamental authentication, wallet top-up, merchant setup, and baseline payment workflows. Committed Story Points: 26 (Completed: 21 SP; Defect DEF-001 carried over: 5 SP).
• Sprint 2 (Security Hardening & Deployment): Focuses on concurrency locking, idempotency replay trapping, refund verification, containerization, Kubernetes orchestration, and resolving DEF-001. Committed Story Points: 34 SP (Completed: 34 SP).

# 2. Epics Definition

• EPIC-01: Authentication & Authorization (Jira DWPG-2): Stateless JWT issuance, BCrypt work factor 12 hashing, RBAC enforcement.

• EPIC-02: Wallet Management (Jira DWPG-3): Digital wallet provisioning, positive balance boundaries, simulated top-ups.

• EPIC-03: Merchant Management (Jira DWPG-4): Merchant profile onboarding, business credentials, settlement balances.

• EPIC-04: Payment Processing (Jira DWPG-5): Atomic payment state machine transitions and balance mutations.

• EPIC-05: Refunds & Transactions (Jira DWPG-6): Merchant-initiated refund flows, duplicate refund protection, transaction ledgers.

• EPIC-06: Security & Audit (Jira DWPG-7): Pessimistic write locking, idempotency deduplication, append-only immutable audit trail.

• EPIC-07: DevSecOps & Deployment (Jira DWPG-8): Multi-stage Docker builds, Kubernetes manifests with non-root security context.

• EPIC-08: Testing & Quality (Jira DWPG-9): Automated JUnit tests, concurrency stress tests, fuzzing suites, SonarQube SAST.

# 3. User Stories Specification Matrix

| Jira Key | Story ID | User Story Description | Story Points | Sprint |
| --- | --- | --- | --- | --- |
| DWPG-10 | STORY-01 | As a user, I want to register and authenticate securely so that I can access my digital wallet. | 5 | Sprint 1 |
| DWPG-11 | STORY-02 | As a user, I want a digital wallet provisioned and the ability to add simulated funds so that I have a balance to make purchases. | 5 | Sprint 1 |
| DWPG-12 | STORY-03 | As a merchant, I want to register my merchant business so that I can receive customer payments. | 3 | Sprint 1 |
| DWPG-13 | STORY-04 | As a user, I want to initiate and confirm payments to merchants so that I can purchase simulated goods. | 8 | Sprint 1 |
| DWPG-14 | STORY-05 | As an administrator, I want basic transactional audit logging so that all debits and credits are recorded. | 5 | Sprint 1 |
| DWPG-15 | DEF-001 | BUG: Duplicate payment accepted when idempotency key was not enforced; race condition allows double spending. | 5 | Sprint 1 -> 2 |
| DWPG-16 | STORY-06 | As a user, I want pessimistic row locking on wallet balances so that concurrent payments cannot cause double-spending or negative balances. | 5 | Sprint 2 |
| DWPG-17 | STORY-07 | As a payment gateway, I want mandatory Idempotency-Key enforcement with SHA-256 payload binding so that replayed payments return cached response. | 5 | Sprint 2 |
| DWPG-18 | STORY-08 | As a merchant, I want to issue refunds on confirmed transactions so that dissatisfied customers receive their funds back. | 5 | Sprint 2 |
| DWPG-19 | STORY-09 | As a user and merchant, I want to view my immutable transaction history ledger so that I have a complete financial audit record. | 3 | Sprint 2 |
| DWPG-20 | STORY-10 | As an administrator, I want to inspect security audit logs and receive alerts on replay and double-spending attempts so that fraudulent behavior is investigated. | 5 | Sprint 2 |
| DWPG-21 | STORY-11 | As a DevSecOps engineer, I want containerized Docker images and Kubernetes manifests with non-root security contexts so that the gateway runs securely in production. | 3 | Sprint 2 |
| DWPG-22 | STORY-12 | As a QA engineer, I want automated unit, integration, concurrency, rollback, and fuzzing test suites in CI so that regressions are automatically blocked. | 3 | Sprint 2 |